Update Description 3 — Executive Summary

Generated: 20251002_1513 (America/New_York)

What We've Done So Far

Locked final CSV schema (unchanged; only `descrip3` is updated).

Defined deterministic joins (rowpointer anchor; lookupnm/Part#; prod; fuzzy desc).

Standardized tokenization (lowercase, spaces; dotted threads kept).

Established token packs, trim budget (≤260), and mandatory tokens (core/pline3/specs/legacy).

Cataloged per-line patterns and dictionaries (colors, materials, UOM, families, threads).

Designed QA gates, flags, and a Trim & Budget Report with alerts.

Prepared a findability pilot plan (Top-1 ≥90%, Top-3 =100%).

What Happens Next

Approve Deliverables & Re-run Mechanics (Ref #9).

Set up repository skeleton and config templates.

Populate per-line dictionaries for the first two pilot lines.

Run DryRun → review QA → adjust dictionaries if needed.

Run WriteFinal for pilot lines → validate findability.

Scale by product line (repeatable runs; QA each batch).

Milestone-Based Build & Validation Plan

Milestone 1: Repo + configs scaffold; schema lock in place.

Milestone 2: Tokenization & pack assembly implemented; unit tests green.

Milestone 3: Joins + enrichment; QA/trim metrics wired; DryRun for pilot lines.

Milestone 4: Pilot approvals; WriteFinal outputs; user validation (counter scenarios).

Milestone 5: Rollout per-line; continuous dictionary tuning as needed.

Readiness Criteria (Exit for Each Line)

No High-impact QA blockers; trim% ≤ threshold; p95 length < 245.

Findability pilot hits Top-1 ≥90%, Top-3 =100% for test queries.

Configs, logs, manifests archived with final CSV handoff.